Memorandum

To:              Dr. Schafer

From:         Team Calvin

Date:           Tuesday, October 10, 2006

Subject:      Status Report

Dr. Schafer,

We did not hold a meeting last week with Dr. Bauer and the grad students, because Dr. Bauer was out of town. Here is our progress for the week:

- Jeff modified the code for the waypoint navigation from the version that was used in the demo

- Matt has been working on the Zigbee packet sniffer

- Mario has finished his research on the Lithium Polymer batteries

- Clem has drawn the current schematic of the circuit, came up with a efficient and neat new layout

Plan for this week:

- Jeff  will test the HC in a supportive environment

- Matt will test the packet sniffer in a supportive environment

- Mario will submit the result of his research to you and Dr. Bauer and finalize the decision on purchasing the  battery

- Clem will implement his schematic layout and contact the supplier

Open issues include:

- Ordering a new Lithium battery for the hovercraft

- Contacting supplier (Hovercraftmodels.com), who has been M.I.A in the past month

- Finding the right environment to test the hovercraft

Resolved issues include:

- Code for waypoint navigation is modified