Memorandum

To:              Dr. Schafer

From:         Team Calvin

Date:           Tuesday, October 31, 2006

Subject:      Status Report

Dr. Schafer,

Here is the information that we talked about during our meeting on October 24, 2006:

- Hovercraftmodels.com is temporarily out of business, thus we have to research to get our own material

- The second hovercraft is in construction (50% completed)

- RSSI testing is still being done

- Access to the new lab is pending

- New timeline and milestone

Plan for this week:

- Complete the construction of the second hovercraft (Jeff and Clem)

- Complete the RSSI testing (to determine appropriate beacon strength) (Matt)

- Finish Three-point control scheme (Matt)

- Finish Way-point Control scheme (Jeff)

- Complete the control circuitry testing (Clem & Mario)

- Complete the research of the hardware source (Mario)

- Use the new batteries and test its performance

Open issues include:

- Finding the right environment to test the hovercraft (still waiting for the carpet to get ripped off the floor and tiles to be installed)

- Finding the best control circuitry (instead of using relays, use power transistor)

- Waiting for the research fund to come in, so that we can order more materials for the third and fourth hovercrafts (the goal of the project)

Resolved issues include:

- Code for Way-point and Three-point navigation are written and ready to be tested

- Lithium batteries and its chargers are in