Memorandum

To:              Dr. Schafer

From:         Team Calvin

Date:           Monday, November 15, 2006

Subject:      Status Report

From our meeting with Dr. Bauer and Yupeng Liang last week, we went into more detail on what needs to be done. Yupeng explained more about TinyOS, the code repository, and answered all our questions. We also set up our timeline and goals:

September 30: -    Single Hovercraft

- Waypoint Navigation

- Implementation of 3-point Navigation

October 13:	-    3-point Control Scheme

November 10:	-    2/3 Hovercraft performing swarming operation

(does not have to be cohesive)

December 6:    -    Final Demo for 2/3 Hovercraft following a leader from waypoint to waypoint. Only the leader check the waypoint, others follow the leader

Possible Add-on: Sensor to cut the power of the Hovercraft

Open issues include:

- Ordering a new Lithium battery for the hovercraft (to replace the inefficient Nickel batteries). Need to discuss with Dr. Schafer to cover for the cost, because Dr. Bauer is still waiting for the fund.

Resolved issues include:

- Approval for the idea to hardwire the Master and Slave, to conserve bandwidth

- All the multiplexing are done already by Dr. Haenggi’s group

- The strength of output signal has a logarithmic relationship (31 is for 130 feet radius)