Weekly Team Meeting Agenda

Date: 		January 24, 2007

Time: 		1:15pm-1:45pm

Personnel: 	Andrew Williams

Elizabeth Reed

Colleen O’Hagan

Michael Cozzolino

Prof. Schafer

Content:				Current Status

- Parts inventory

- Preliminary Testing Results

  - PIR

  - Ultrasonic

  - Vibrating Motors

- New ideas/improvements

  - Ultrasonic transmitter/receiver arrays for wireless signaling

  - Possible use of ultrasonic parts in detection

    - Waterproofing needs?

    - Similar test circuit to PIR?

    - Frequency requirements

      - One for detection

      - A different one for signaling

Schedule Update

- Looming Deadlines

  - Develop/build IR test circuit (Wed. Jan. 24th deadline)

    - Need to contact Prof. Bauer for help

  - Out-of-water IR tests (Fri. Feb. 2nd deadline)

  - Examine possible tuning methods (Fri. Feb. 2nd deadline)

- Other deadlines

  - Test IR sensor in water (Mon. Feb. 19th deadline)

Open Issues/Concerns