Weekly Team Meeting Agenda

Date: 		February 21, 2007

Time: 		1:15pm-1:45pm

Personnel: 	Andrew Williams

Elizabeth Reed

Colleen O’Hagan

Michael Cozzolino

Dr. Schafer

Content:				Current Status

- Ultrasonic sensors

  - Progress on handling signal (Mike, Colleen)

  - Progress on bare transducers (Drew)

- PIR

  - Characterization (Beth and Drew)

  - Contacting/testing at Rolf’s (Beth and Drew)

    - Preparing system for mobile test environment

  - Additional part orders

    - Lenses, covers

- Transmitter/Receiver (Colleen and Mike)

  - Progress on setup

  - Alternative transmitter/receiver pairs

Schedule Update

- Past deadlines

  - Test detection of voltage change (Fri. Feb. 16th)

  - Receive signal actuates vibrator (Fri. Feb. 16th)

  - Test IR sensor in water (Mon. Feb. 19th)

- Upcoming deadlines

  - Integrate detection and transmission (Wed. Feb. 28th)

  - Calibrate sensor for pool (Wed. Feb. 28th)

  - Subsystems complete (Wed. Feb. 28th)

Open Issues

- Contact Mr. Strebinger to start design of PIR case