dMinutes

Date:			Wednesday, March 21, 2007

In Attendance: 	Dr. Schafer, Michael Cozzolino, Colleen O’Hagan, Elizabeth Reed, Andrew Williams

Additions to product list:

  - Panasonic PIRs (spot, standard, ten meter models)

Summary of Progress:

- Infrared

  - No progress since last meeting due to vacation

  - Waiting to test out new PIRs

    - Planning to use Usbee oscilloscope to record data in varying situations and light conditions

    - Implement an EEPROM to record data from the analog to digital converter on the microcontroller

  - If necessary, we will try making separators for the Kube PIRs using polished aluminum can pieces

- RF

  - Awaiting a new pair of transmitter/receiver from Linx

  - Start on antenna design, PCB layout, and obtaining surface-mount parts along with battery holders

  - Established a baseline goal of being able to activate notification device with a user-operated push-button trigger

    - As a fallback for unsuccessful IR swimmer detection

Action items:

- Open items

  - Construct a tripod or similar structure for repeatable testing purposes

  - Continue in-water IR tests with new PIRs

    - If successful, begin designing prototype encasing

  - Begin testing wireless transmitters when new hardware arrives

  - Begin subsystem integration when subsystems are deemed working

  - Think about how to construct the swim cap assembly (waterproofing, etc.)

- New Items

  - Begin laying out boards for the base station and swim cap