Minutes

Date:			Wednesday, April 18, 2007

In Attendance: 	Dr. Schafer, Michael Cozzolino, Colleen O’Hagan, Elizabeth Reed, Andrew Williams

Summary of Progress:

  - PIR

    - Board design sent out for fabrication

    - PIC16F88 is being programmed and tested

    - Parts for the hand-held box unit are gathered and box will be fabricated this weekend

    - Goal is to have all wires, connectors, and sensors ready for system integration

    - Once boards are assembled, full scale water tests can commence

  - Transmitter/Receivers

    - Board design sent out for fabrication

    - Decided on the 12-volt battery due to size, ease of use, and current output

      - Battery mounts may need to be mechanically strengthened to maintain tension on the battery terminals

    - First in-water tests are promising and resulted in a sufficient range for signaling

  - Other

    - Full-system test in the Learning Center were successful

      - Used motion of body heat detected by the PIR to actuate the vibrating motor through a wireless transmission scheme

Action items:

- Open items

  - Build and test boards once they arrive

  - Finish construction of the stationary rig setup (i.e. control box and wiring)

  - Test sensing algorithm at pool

  - Develop encasing and situation for PCB in cap