University of Notre Dame

Electrical Engineering Senior Design

The Dream Team

Weekly Meeting: 4PM, Friday, February 22nd, Engineering Learning Center

Expected Attendance: Ben Keller (Meeting Leader), Matthew Elliott, Andrew Harms (Meeting Minutes), Dr. Schafer

- Overall Plan for the Semester

a.	Microsoft Project: Gantt Chart

- Current Status Reports

a.	Andrew Carter

i.	Board 80% soldered, most of the functionality still needs testing.

b.	Matthew Elliott

i.	  Additional LCD code written

c.	Andrew Harms

i.	Sent zigbee packets, confirmed payload w/ sniffer using dev. Board and our board

d.	Benjamin Keller

i. Worked out logistics of operation of handhelds, base-station, unit registration w/ Harms

- Open Action Items

a. Andrew Carter

i. Minor board errors to be corrected in next revision. For full system testing and programming, I will be making: Serial programming cable, USB adapter (allows access to D+ and D- lines for the logic analyzer), and another JTAG cable (6 to 10 pin adapter) for Neil's programmer. Neil Dodson has the $$$ programmer that will JTAG a mega1281, so we might as well use it. Should have prelim zigbee board by next week

ii. LCD, keypad operational for 2/29

b. Matthew Elliott

i. LCD, Powerchip/supply operational for 2/29

c. Andrew Harms

i. Two-way zigbee communication for 2/29

d. Ben Keller

i. Have handheld operating as HID class device for 2/29

- Dr. Schafer’s Comments