University of Notre Dame

Electrical Engineering Senior Design

The Dream Team

Weekly Meeting Minutes: 4PM, Friday, February 22nd, Engineering Learning Center

Expected Attendance: Ben Keller (Meeting Leader), Matthew Elliott, Andrew Harms (Meeting Minutes), Dr. Schafer

- Overall Plan for the Semester

- Current Status Reports

a.	Andrew Carter

i.	Board 80% soldered, most of the functionality still needs testing.

b.	Matthew Elliott

i.	  Additional LCD code written

c.	Andrew Harms

i.	Sent zigbee packets, confirmed payload w/ sniffer using dev. Board and our board

d.	Benjamin Keller

i. Worked out logistics of operation of handhelds, base-station, unit registration w/ Harms

- Open Action Items / Dr. Schafer’s Comments

a. Andrew Carter

i. Minor board errors to be corrected in next revision. For full system testing and programming, I will be making: Serial programming cable, USB adapter (allows access to D+ and D- lines for the logic analyzer), and another JTAG cable (6 to 10 pin adapter) for Neil's programmer. Neil Dodson has the $$$ programmer that will JTAG a mega1281, so we might as well use it. Should have prelim zigbee board by next week

ii. LCD, keypad operational for 2/29

b. Matthew Elliott

i. LCD, Powerchip/supply operational for 2/29

c. Andrew Harms

i. Two-way zigbee communication for 2/29

ii. Network Setup for the classroom

iii. Jacobs contacted us and can’t meet until March

iv. Contact Kevin in Kaneb center for feedback.

d. Ben Keller

i. Have handheld operating as HID class device for 2/29