Glucometer

Team Meeting Agenda

April 10, 2015

Review:

* Mike and Matt
	+ Board Design = 2nd revision should be completed and hopefully perfect.
* Chris and Sofyan
	+ Bluetooth communicating with multiple phones?
	+ Android app vs web app?
* Ish
	+ Absent

Next Week:

* Matt
	+ EEPROM fully integrated into the board
* Chris
	+ Timers and clocks
* Sofyan
	+ Developing the app (graphs, charts, etc.)
* Mike
	+ Fine tuning the ADC circuit
* Ish
	+ 3D print the lancing device
	+ Start the CAD for the casing