Glucometer

Team Meeting Agenda

April 17, 2015

* Review – What has everyone done?
	+ Matt – EEPROM status
	+ Sofyan – Charts
	+ Ish – Comments on first iteration of lancing device and overall casing CAD
	+ Mike – Low Power, Button Interrupts, and Clock Feature
	+ Chris – BLE receive and clock update
* Outstanding items
	+ Documentation – sections 1 – 6 due by next Friday
	+ Website
	+ Board Soldering
	+ Blood sugar testing with control solution
* Dates
	+ Friday, April 17, 2015: documentation (1-6) and completed code & soldering of parts
	+ Monday, April 27, 2015: Pre-Demo of complete system
	+ Wednesday, April 29, 2015: Full assembly, documentation full draft complete
	+ Thursday, April 30, 2015: Website complete, Documentation Complete, Sleep and prepare for demo the next day!
	+ Friday, May 1, 2015: DEMO!!!