Glucometer

Team Meeting Agenda

April 17, 2015

* Review – What has everyone done?
  + Matt – EEPROM status
  + Sofyan – Charts
  + Ish – Comments on first iteration of lancing device and overall casing CAD
  + Mike – Low Power, Button Interrupts, and Clock Feature
  + Chris – BLE receive and clock update
* Outstanding items
  + Documentation – sections 1 – 6 due by next Friday
  + Website
  + Board Soldering
  + Blood sugar testing with control solution
* Dates
  + Friday, April 17, 2015: documentation (1-6) and completed code & soldering of parts
  + Monday, April 27, 2015: Pre-Demo of complete system
  + Wednesday, April 29, 2015: Full assembly, documentation full draft complete
  + Thursday, April 30, 2015: Website complete, Documentation Complete, Sleep and prepare for demo the next day!
  + Friday, May 1, 2015: DEMO!!!