**Updates:**

LCD Screen:

Code is compiling, but LCD is not working problem. Problems should be ironed out shortly, then work will begin with EEPROM

Bluetooth:

Phonegap app connects to board, but receiving error on transfer.

CAD:

Final decisions regarding lancing device firing method. Lot of progress recently.

Glucometer:

Temperature sensor is next thing to be implemented. ADC code is still in progress.

Action Items:

* Website.
* Board Design – aiming for first iteration done by Tuesday (demo Thursday)
* Continue working with Trello
* EEPROM
* Order samples of planned microcontroller