University of Notre Dame

Electrical Engineering Senior Design

The Dream Team

Weekly Meeting: 4PM, Friday February 1st, Engineering Learning Center

Expected Attendance: Matthew Elliott (Meeting Leader), Andrew Harms (Meeting Minutes), Benjamin Keller (Absent), Andrew Carter, Dr. Schafer

Meeting Minutes

Start - 4PM

End – 4:30PM

- Project Overview

  - Microsoft Project: Gantt Chart

  - Sample parts are in.

  - No Atmel microcontroller samples

- Current Status Reports

  - Andrew Carter

    - Main board is mostly complete.

      - Unused pins must be carefully considered.

      - Final board issues (pin connections, etc.)

    - USB board design is complete and ready to order.

    - Parts list needs small update (digikey parts).

    - Preliminary LCD research with Matthew Elliott - found software to generate fonts.

      - Found some trouble with the lack of documentation and font generation.

    - Will not be present February 22nd.

  - Matthew Elliott

    - Found inexpensive matrix keypad (which may be ordered in US).

      - Standard 3x4 keypad.

      - Sits above the battery.

    - Preliminary LCD research with Andrew Carter.

  - Andrew Harms

    - Continued Zigbee research.

    - Working with development kit and microcontroller programming.

    - Zigbee usage – standardized implementation or ad hoc usage

    - Data rates over Zigbee links in a busy classroom

    - Need to iron out details of addressing and identification within the network.

  - Benjamin Keller

    - USB research ongoing.

    - Computer side of the usb will be written in python.

      - We will use a linux machine.

      - We will use the pyUSB wrapper for libusb to interface with the devices

    - Need to consider USB implementation on Windows and the interface to PowerPoint

    - What data rates can we achieve with USB.

- General Comments

  - Finish board this week and get sent off.

  - Need to do research into data rates with USB and Zigbee.

  - Consider need for extra memory on the board.

    - Can we move enough data across USB.

  - How to deal with retransmissions.