**AGENDA – 1/31/2010**

Team: House Rules

Members: Tom Enzweiler, Adam Mahood, Christina Powers, Paul Scanlon

Lead: Adam Mahood

Minutes: Christina Powers

**Week 2 Agenda**

* Discuss developments made on mechanical system – 10 min
	+ Meeting with Stanisic
	+ His suggestions moving forward
	+ New challenges
	+ Possible effects of new mechanical decisions
* Discuss developments made on software systems – 10 min
	+ Demo GUI so far
	+ Discuss stumbling blocks
	+ Interfacing Arduino w. Servo motors
* Refined Timeline
	+ Mid-February
		- Fully functional software that will allow play of 10-cup per side round (no re-racks)
		- Mechanical axes done
	+ End of February
		- Integrate software with the mechanical system
		- Make initial designs of the magnetic latching system
	+ Mid-March
		- Construct magnetic latching system
		- Design Custom Coasters