Team: House Rules

Date: Monday, February 21, 2011

**Place: SR 216**

Leader: Tom Enzweiler

Minutes: Adam Mahood

**Week 5 Meeting Agenda**

* Mechanical System – 10 minutes
	+ Done:
		- Received aluminum tracking
		- Purchased rollers for axes
		- Lined up and bolted down the axes with attached rollers
		- Built one possible carriage design
		- Have magnets that work through multiple surfaces
	+ To do:
		- Need to consider options for carriage on the x-axis and what will work best and still support a motor
		- Build carriage and attach motor
		- Choose design for coasters and magnet
* Software – 10 minutes
	+ Progress update
	+ Demo
* Plan for upcoming week – 5 minutes
	+ Continue assembly of x-y table
	+ Continue software progress
	+ Begin testing motors with pulleys
* Questions/Comments – 5 minutes
	+ Can we have exclusive access to SR 216?