Team: House Rules

Date: Monday, February 28, 2011

Place: SR 216

Leader: Christina Powers

Minutes: Paul Scanlon

**Week 6 Meeting Agenda**

* Mechanical System – 10 minutes
	+ Done:
		- Purchased supplies for updated carriage design for x-axis
		- Began to develop stability for x-axis
		- Considered options for how to move motors simultaneously
	+ To do:
		- Build carriage and attach motor
		- Attach pulleys and belt to carriage
		- Choose design for coasters and magnet
		- Mount motors onto the table
		- Purchase additional motor
* Software – 10 minutes
	+ Progress update
* Plan for upcoming week – 5 minutes
	+ Continue assembly of x-y table
	+ Continue software progress
	+ Begin testing motors with pulleys
* Questions/Comments – 5 minutes