Team: House Rules

Date: Monday, February 28, 2011

Place: SR 216

Leader: Christina Powers

Minutes: Paul Scanlon

**Week 6 Meeting Agenda**

* Mechanical System – 10 minutes
  + Done:
    - Purchased supplies for updated carriage design for x-axis
    - Began to develop stability for x-axis
    - Considered options for how to move motors simultaneously
  + To do:
    - Build carriage and attach motor
    - Attach pulleys and belt to carriage
    - Choose design for coasters and magnet
    - Mount motors onto the table
    - Purchase additional motor
* Software – 10 minutes
  + Progress update
* Plan for upcoming week – 5 minutes
  + Continue assembly of x-y table
  + Continue software progress
  + Begin testing motors with pulleys
* Questions/Comments – 5 minutes