BareNaked Lasers

Team meeting Agenda

2/12/13

Recap:

* Received laserpointers, took them out of casings and tested how to make them work without casing
	+ With voltage source, we were able to get lasers to work, unfortunately we shorted two of them and they burnt out.
	+ We need to order 6 more lasers to complete order
* Billy: found microcontroller we need.
* Ty: fog machine broken. Ordered new one which will arrive on Wednesday
* Chris: Range finder is programmed and working, we are waiting to test with fog machine.

This week:

* test rangefinders with fog machine, as well as laser visibility in the fog
	+ could also start finding ways to mount lasers and rangefinders together
	+ discuss best ways to do this, also how it will fit with casing
* Discussion of how to proceed with sound
	+ Need to start thinking about board and what needs to be on it
	+ At least have some code to work with for sound even if we don’t have right board
* Any final points to discuss?