Glucometer

Team Meeting Minutes

April 17, 2015

* Boards are ordered. Should arrive next week.

Mike

* Low-power mode will be run in idle mode, not sleep
* No crystal to keep accurate time in sleep mode
* Interrupts are set up but working fully yet

Matt

* EEPROM code
* Basic read and write functions written.
* Needs to test and add to FSM

Sofyan

* Charts are functional
* Need to touch ups to make pretty

Homa

* Clock send not working yet
* Going to use standard unix timestamps

Ish

* Parts didn’t come out well
* 3D printer cannot not handle a part so small
* Will explore other options