HAM Project Meeting

February 4, 2014

1. Current Progress
   1. Light Sensor- Completed (UV Mode)
   2. Accelerometer- Completed
   3. Memory Storage- In Progress (Single Bit Read/Write)
   4. Power and Power Management- Reading to Order
2. Moving Forward
   1. Memory Storage- Write Accel. And Light Sensor Data to Memory
   2. Begin Power Management Tests
   3. All Subsystems working together.
3. Questions for Professor Schafer
   1. Turnaround Time on PC Boards- When do we need to start designs
   2. Update on crystal for time
   3. Need for Testing Functioning Subsystems with new Microcontroller
   4. Battery to use Kit Board Outside- Testing UV Data
   5. Locking the Cart
4. Professor Schafer Questions for HAM