* Schafer sent email about using refclock option
* Beau’s and Austin’s goal: have Schafer’s implementation working by Saturday
	+ If it doesn’t work, at least he’ll be more helpful
	+ Build and test the front end analog circuit
* Possible “modular” PCB design
* Charles’s goals
	+ Get app to write byte to IP address by Sunday
	+ Eventually get SPI to send to micro by Friday
* Jake wants to start on board design on Friday, have it done by next week
* Need to order ESP8266, order an extra codec of the same kind, and one different one
	+ Maybe new one with more basic functionality
	+ Need to order a PIC32 MZ2048
	+ He likes digikey
	+ Get two of everything
	+ Negative voltage regulator
* Want to transform DSP into functions